FINANCE OPERATIONS IMPROVEMENT REPORT

# Reconciliation and
Payment Controls

A phased transformation plan for faster close, reliable settlements, controlled refunds and trusted vendor payments

| Prepared for | Chief Financial Officer and Executive Steering Committee |
| --- | --- |
| Organisation | SwiftCart Digital Commerce Ltd. (illustrative case) |
| Report date | 25 October 2026 |
| Decision requested | Approve Phase 0–1 mobilisation, governance and design-gate funding |

Management proposition Stabilise the process and data before scaling automation. A common transaction key, controlled vendor master data, named exception owners and risk-based approvals are prerequisites—not optional add-ons—to an automated reconciliation platform.

CONFIDENTIAL
For internal decision-making. All financial targets are provisional until baselines are validated.

# Contents

Right-click and select Update Field to generate the contents list.

## How to read this report

The executive summary states the decision and expected outcomes. Sections 2–5 diagnose the transaction lifecycle, control failures and options. Sections 6–9 define the target operating model, roadmap, ownership and measures. Appendices list evidence gaps, a detailed RACI and the report-writing references applied.

# 1. Executive summary

SwiftCart’s reconciliation problem is an operating-model failure amplified by fragmented systems—not simply a software gap. Customer payments, refunds, seller settlements, logistics invoices and general-ledger postings lack one persistent transaction key. Teams reconcile through spreadsheets and route exceptions by email, without a single owner, service-level agreement (SLA) or audit trail. The result is a 12-day month-end close, a doubling of unresolved items older than 30 days, reported late vendor settlement, and rising exposure to duplicate invoices and unauthorised refunds.

The priority is to establish reliable data and accountable workflows while preserving rapid service for legitimate customers and vendors. SwiftCart should implement a four-phase programme: stabilise and baseline; standardise data and controls; pilot automated matching and case management; then scale and optimise. Automation should proceed only after data-quality and control gates are met.

## Decision requested

Approve Phase 0–1 mobilisation: appoint a CFO-sponsored owner, create a daily control room, validate baselines, define the common transaction key and remediate high-risk vendor master records.

Approve design and procurement of a reconciliation and exception-management platform, subject to process, data, security and value gates rather than a technology-only business case.

Adopt the proposed control framework for duplicate invoices, refunds, bank-detail changes, failed settlements and privileged access.

Mandate weekly executive reporting until aged exceptions and settlement performance stabilise, then move to monthly governance.

## Expected outcomes and provisional targets

| Outcome | Current signal | Target | Target date |
| --- | --- | --- | --- |
| Fewer aged exceptions | >30-day unresolved items have doubled | Reduce >30-day item count by ≥80% from validated baseline | By month 9 |
| Faster close | 12 calendar days | ≤7 days by month 6; ≤5 days by month 12 | Months 6 / 12 |
| Timely seller settlement | Vendors report late payment | ≥98% paid by contractual due date; ≥99% by month 12 | Months 6 / 12 |
| Refund integrity and speed | Requests increasing; loss rate unknown | ≥95% low-risk refunds resolved within 24 hours; leakage ≤0.10% of refunded value* | By month 9 |
| Control effectiveness | Manual, inconsistent evidence | ≥98% key controls completed on time; 100% bank changes independently verified | By month 6 |

*Provisional threshold; validate against current loss rate, product economics and risk appetite during Phase 0.

## Key conclusion

Control without avoidable friction Use straight-through processing for clean, low-risk transactions and reserve manual review for exceptions. This protects customer experience while increasing scrutiny where value, behaviour or data changes create risk.

# 2. Purpose, scope and analytical basis

## 2.1 Terms of reference

This report recommends improvements that reduce unreconciled transactions, improve seller and logistics-vendor settlement, and strengthen refund and payment controls. It maps the end-to-end lifecycle, identifies likely reconciliation breakpoints, compares process and technology options, and proposes measurable milestones that balance control, efficiency, customer experience and vendor confidence.

## 2.2 Scope

Customer payment authorisation, capture, gateway settlement and bank receipt.

Marketplace order, shipment, promotional credit, fee and seller-payable calculations.

Customer refunds, reversals, chargebacks and related accounting.

Seller and logistics-vendor invoice validation, payment execution and status confirmation.

General-ledger posting, bank reconciliation, exception management and period close.

Vendor master-data changes, user access, audit evidence and escalation.

Tax determination, commercial contract redesign and treasury investment policy are outside scope, except where they affect identifiers, settlement rules or control evidence.

## 2.3 Evidence and limitations

The case provides directional facts but not transaction volumes, exception values, refund-loss rates, payment timeliness, staffing effort or system-level error data. Therefore, this report separates known facts from management hypotheses and labels numeric improvement thresholds as provisional. Phase 0 must validate baselines before benefits are committed. No return-on-investment figure is presented because doing so without volume, cost and loss data would create false precision.

# 3. Transaction lifecycle and reconciliation breakpoints

The target lifecycle should preserve one immutable Common Transaction Key (CTK) across order, payment, shipment, refund, seller settlement, bank statement and general-ledger records. Source-system IDs remain available as aliases, but the CTK becomes the primary matching and case-management anchor.

Figure 1. End-to-end transaction and control flow

1 ORDER & PAYMENT Customer places order → platform creates CTK → gateway authorises/captures payment. Breakpoint: order ID, gateway ID and captured amount may not align; split tenders and retries create duplicates.

↓

2 BANK & GATEWAY SETTLEMENT Gateway batches captured payments, fees, reversals and chargebacks → bank credits net amount. Breakpoint: net settlement obscures gross components; settlement timing and reference differ across gateway and bank.

↓

3 FULFILMENT & ECONOMIC ALLOCATION Shipment/delivery events determine earned revenue, promotional funding, commission, tax and seller payable. Breakpoint: partial shipment, cancellation and promotion references do not consistently link to payment records.

↓

4 REFUND / REVERSAL Approved request → refund instruction → gateway response → customer notification → accounting entry. Breakpoint: duplicate requests, approval bypass, failed-but-marked-complete refunds and timing gaps.

↓

5 SELLER / LOGISTICS PAYABLE Approved payable or invoice → duplicate check → settlement run → bank instruction. Breakpoint: duplicate invoices, incorrect bank master, holds not visible and payment status treated as cash confirmation.

↓

6 CASH CONFIRMATION & GL Bank debit/credit and gateway confirmation → subledger posting → general ledger → account reconciliation. Breakpoint: processed status is not bank settlement; manual journals and mapping errors break traceability.

↓

7 EXCEPTION RESOLUTION & CLOSE Rules create a case → named owner resolves/escalates → evidence retained → period close certified. Breakpoint: spreadsheet/email queues have no authoritative owner, SLA, ageing or complete audit trail.

Why this visual matters: it shows that reconciliation is not a month-end task. Breakpoints originate throughout the lifecycle, while the present email-and-spreadsheet process concentrates detection at the end. The proposed CTK and event-level controls move detection closer to the source.

## 3.1 Highest-priority breakpoints

| Breakpoint | Likely cause | Operational effect | Priority action |
| --- | --- | --- | --- |
| Gateway-to-bank net settlement | Fees, refunds and chargebacks bundled; timing differences | Cash cannot be matched to individual events | Obtain settlement detail; reconcile gross-to-net by batch and CTK |
| Processed versus paid status | Dashboard status based on instruction, not confirmed bank debit/credit | Late vendors despite ‘processed’ display | Use explicit initiated/accepted/settled/failed statuses and bank confirmation |
| Order–shipment–settlement mismatch | Different identifiers; partial fulfilment | Incorrect seller payable and revenue timing | CTK plus line/shipment suffix; event schema and completeness controls |
| Refund request-to-cash gap | Duplicate intake, weak approval, asynchronous gateway result | Customer delay and leakage | Idempotency key, risk-based approval and callback reconciliation |
| Invoice duplicate | Variations in invoice number, vendor record or amount | Duplicate payment and recovery effort | Exact and fuzzy duplicate checks before posting and payment |
| Manual GL journals | Unresolved mappings and late corrections | Long close and weak audit trail | Controlled mappings, journal approval and aged suspense ownership |

# 4. Issue analysis

## 4.1 Root-cause diagnosis

| Dimension | Observed fact | Interpretation | Consequence |
| --- | --- | --- | --- |
| Data | Identifiers differ across systems | No shared matching key or governed data lineage | False exceptions, missed matches and laborious investigation |
| Process | Reconciliation is spreadsheet-based | Controls are detective, late and person-dependent | Slow close, version risk and limited scalability |
| Ownership | Exceptions move by email without owner/deadline | No single source of truth or SLA | Aged items recur and accountability diffuses |
| Master data | Finance warns vendor data is inaccurate | Payment controls can execute accurately against wrong data | Misdirected payment and failed settlement risk |
| Status design | Dashboard shows processed while vendors report late | Operational status is confused with final settlement | Vendor distrust and avoidable queries |
| Control design | Refunds and duplicate invoices are increasing | Preventive checks and risk-based approvals are insufficient | Loss, rework and customer friction |
| Technology | Automation platform proposed | Potential enabler, not a cure for weak inputs and ownership | Risk of automating bad data and opaque exceptions |

## 4.2 Bottleneck: unmanaged exception ageing

The most material workflow bottleneck is not the creation of exceptions but their uncontrolled dwell time. SwiftCart should replace email queues with a case ledger that records value, type, root cause, owner, next action, due date, evidence and escalation.

Table 1. Proposed exception-ageing operating table

| Age | Operational meaning | Required action | Escalation / owner | Target share of open count |
| --- | --- | --- | --- | --- |
| 0–1 day | New exception; auto-match retry pending | Enrich data, retry rules, assign category and owner | Reconciliation Operations | ≤60% |
| 2–5 days | Normal investigation window | Resolve or document dependency and next action | Team Lead | ≤25% |
| 6–10 days | SLA at risk | Daily review; counterparty/system follow-up | Process Owner | ≤10% |
| 11–30 days | Material delay or unresolved dependency | Root-cause review; reserve/write-off assessment where relevant | Finance Controller | ≤4% |
| >30 days | Control failure / potential loss | Mandatory resolution plan, CFO delegate review and Internal Audit visibility | Controller + accountable executive | ≤1% and zero high-risk items |

How this visual supports action: the table turns ageing into a control trigger. It sets an owner and response for each band, making the doubled >30-day population a governed backlog rather than a static report. Percentage targets apply after the Phase 0 baseline is validated.

# 5. Risk and control assessment

Controls should combine prevention, detection and correction. High-value or high-risk events require independent approval, while clean low-risk activity should flow automatically. Control evidence must be system-generated where possible and retained in the case record.

Table 2. Key risk and control matrix

| Risk | Impact | Rating | Key controls | Control owner | Evidence / KCI |
| --- | --- | --- | --- | --- | --- |
| Duplicate vendor invoices | Financial loss; recovery cost; misstated payables | High | Three-way/contract match; exact duplicate block on vendor + invoice + amount + date; fuzzy similarity check; payment-file duplicate hash | AP Manager | Blocked/flagged rate; confirmed duplicates paid; override count |
| Unauthorised or duplicate refunds | Cash leakage; fraud; customer harm | High | Role/value thresholds; no requester self-approval; refund idempotency key; original-payment validation; velocity/device rules; daily request-to-gateway-to-bank reconciliation | Customer Payments Lead | Leakage %; duplicate attempts; approval exceptions; refund SLA |
| Altered vendor bank details | Payment diversion and fraud | Critical | Maker–checker; authenticated out-of-band callback using independently sourced contact; cooling period for high-risk changes; change alert to existing contact; first-payment hold/review; immutable audit log | Vendor Master Data Owner | % independently verified; payments during cooling period; failed callbacks |
| Failed or delayed settlement | Vendor distrust; contractual breach; liquidity/reputation impact | High | Four-state payment status; bank acknowledgement and return-file reconciliation; automated retry rules; ageing SLA; proactive vendor notification | Treasury Operations | On-time settlement %; failure rate; mean time to resolve; complaints |
| Inappropriate access | Fraud; override; data exposure; audit failure | Critical | Least privilege; SSO/MFA; segregated roles; privileged access management; quarterly recertification; dormant-user removal; real-time logs and anomaly alerts | CISO / System Owners | % recertified; SoD conflicts; dormant users; privileged exceptions |
| Unreconciled cash / GL | Misstatement; delayed close; concealed loss | High | Daily three-way reconciliation; controlled suspense accounts; journal maker–checker; certification and aged-item escalation | Financial Controller | Auto-match %; open value/count; >30-day items; close days |

How this visual supports action: it links each material failure to an accountable owner and evidence-based control indicator. It also distinguishes critical controls—bank-detail changes and privileged access—from routine operational matching.

## 5.1 Control principles

No transaction should be marked settled until external confirmation is received from the bank or gateway; ‘processed’ is an intermediate status.

No person may create or change payee details and approve the related payment. Emergency overrides must expire, be logged and receive next-business-day review.

Refund controls should be proportional: automate low-value, low-risk refunds within limits; route high-value, repeated, anomalous or bank-detail-sensitive cases for review.

Every override requires a reason code, approver identity, timestamp and linked evidence. Management should review override trends, not only individual approvals.

Reconciliations must prove completeness as well as matching accuracy—for example, batch control totals, sequence checks and source-to-target record counts.

# 6. Options assessment

Four options were assessed against control strength, speed, customer/vendor experience, scalability, implementation risk and cost. Scores use a five-point scale, where 5 is strongest. Cost is scored inversely: 5 represents the lowest cost. Weightings reflect SwiftCart’s need to reduce risk without slowing legitimate transactions.

| Criterion | Weight | A: More staff / spreadsheets | B: Process & controls only | C: Automation first | D: Process + data + phased automation |
| --- | --- | --- | --- | --- | --- |
| Control strength | 25% | 2 | 4 | 3 | 5 |
| Operational efficiency | 20% | 2 | 3 | 5 | 5 |
| Customer/vendor experience | 15% | 2 | 4 | 3 | 5 |
| Scalability | 15% | 1 | 2 | 5 | 5 |
| Implementation risk | 10% | 4 | 4 | 2 | 4 |
| Time to initial benefit | 10% | 3 | 5 | 3 | 4 |
| Cost (low cost = high score) | 5% | 3 | 4 | 2 | 3 |
| Weighted score / 5 | 100% | 2.20 | 3.65 | 3.65 | 4.75 |

Scoring is an analytical judgement based on the case facts, not a substitute for vendor due diligence or a quantified business case.

## 6.1 Option conclusions

Option A—add staff and spreadsheets: may reduce backlog temporarily but increases key-person, version-control and scaling risk. Not recommended.

Option B—process and controls only: essential as an immediate stabilisation step, but manual matching will not scale with transaction growth.

Option C—automation first: offers matching capacity but risks encoding inconsistent identifiers, poor master data and weak ownership. Not recommended as a standalone approach.

Option D—process, data and phased automation: best balances durable control, speed and experience. Recommended.

# 7. Recommended target operating model

## 7.1 Common data model

Create the CTK at order initiation and propagate it to payment, shipment, refund, payable, settlement and GL events. Use child suffixes for order lines, split shipments, partial refunds and settlement batches.

Maintain a governed cross-reference table for legacy/source IDs. Reject or quarantine events missing mandatory keys; do not silently invent mappings.

Define event status, amount, currency, timestamp, counterparty and source-system fields consistently. Store event time and posting time separately.

Introduce data-quality controls for completeness, uniqueness, validity and timeliness, with named data owners and thresholds.

## 7.2 Reconciliation and case management

Match in layers: exact CTK and amount; deterministic one-to-many/batch rules; tolerances for timing/fees; then controlled fuzzy matching. Never allow fuzzy logic to post irreversible cash entries without defined confidence and approval.

Generate one authoritative exception case with severity, financial value, root-cause code, owner, SLA, evidence and escalation. Integrate notifications, but do not use email as the system of record.

Separate operational completion from financial settlement. Dashboards should show initiated, accepted, settled, failed/returned and reconciled statuses.

Provide audit-ready logs for source records, rule version, match decision, manual action, approval and final accounting treatment.

## 7.3 Service-preserving refund design

A stricter control environment need not slow legitimate refunds. SwiftCart should define a straight-through lane for low-risk requests that pass eligibility, value, velocity and original-payment checks. The system can approve and submit these immediately within delegated limits. Only high-risk exceptions require manual review. Customers should receive a clear status and expected completion date, with automatic escalation if the gateway does not confirm submission or settlement.

## 7.4 Governance and accountability

| Role | Accountability |
| --- | --- |
| Executive sponsor: CFO | Risk appetite, funding, cross-functional decisions and benefit ownership |
| Programme owner: Financial Controller | End-to-end transformation, close, policy and control effectiveness |
| Process owner: Head of Finance Operations | Daily reconciliation, exception SLAs, seller settlement and continuous improvement |
| Data owner: Finance Data Lead | CTK, data definitions, lineage and quality thresholds |
| Technology owner: CTO delegate | Integration, platform reliability, security and release control |
| Customer Service owner | Refund service standards, communication and complaint feedback |
| Logistics / Vendor Operations | Shipment evidence, invoice validation and vendor query resolution |
| Internal Audit | Independent design advice and post-implementation assurance; not control ownership |

# 8. Implementation roadmap

Figure 2. Phased roadmap and decision gates

| Phase | Timing | Principal actions | Exit gate / milestone |
| --- | --- | --- | --- |
| 0. Mobilise & baseline | Weeks 0–4 | Appoint owners; freeze uncontrolled bank changes; create daily control room; inventory systems/interfaces; quantify open count/value; measure staffing and losses; segment backlog | Baselines signed off; top-risk items contained; governance and data owners active |
| 1. Stabilise & standardise | Months 1–3 | Define CTK/event model; cleanse vendor master; implement bank-change verification; refund tiers; duplicate rules; exception taxonomy, SLA and case register; access review | ≥95% new records carry CTK; 100% high-risk bank changes independently verified; backlog burn-down plan approved |
| 2. Pilot automation | Months 3–6 | Configure gateway-bank-GL matching; integrate one gateway and seller cohort; migrate cases; implement audit log, dashboards and bank status confirmation; parallel run | ≥85% pilot auto-match; ≥98% control execution; no critical defects; close ≤7 days |
| 3. Scale & integrate | Months 6–9 | Add gateways, refunds, chargebacks, seller/logistics payables; retire duplicate spreadsheets; train users; activate vendor/customer status notifications | >30-day count down ≥80%; ≥98% on-time settlement; ≥95% low-risk refunds within 24 hours |
| 4. Optimise & assure | Months 9–12 | Tune rules; analyse root causes; continuous controls monitoring; penetration/access testing; post-implementation audit; benefit validation | Close ≤5 days; ≥95% auto-match for eligible transactions; sustained KCI compliance for three months |

How this visual supports action: each phase has a measurable exit gate. SwiftCart should not scale automation when CTK coverage, control execution or pilot quality is below threshold; this prevents rapid propagation of poor data or weak controls.

## 8.1 First 30 days

Name one accountable owner for every open exception category and publish daily ageing by count and value.

Apply immediate maker–checker and independently verified callback controls to all vendor bank-detail changes.

Reconcile dashboard status to bank confirmation for vendors reporting late payment; correct status wording.

Create a single refund register linking request, approval, gateway response, bank effect and customer communication.

Extract 90 days of transaction data to establish baseline volumes, match rates, losses, payment timeliness and staffing effort.

Select one payment gateway, one bank account and a representative seller cohort for the automation pilot.

## 8.2 Technology selection requirements

Connectors/APIs for gateways, banks, platform, ERP/GL and case-management notifications.

Configurable one-to-one, one-to-many, many-to-one, tolerance and timing rules with version control.

Event-level audit trail, role-based access, SSO/MFA, segregation of duties and exportable evidence.

Case ownership, SLA, ageing, escalation, root-cause classification and controlled write-off workflows.

Idempotent ingestion, replay capability, completeness control totals, data lineage and monitoring.

Explainable match decisions and a controlled model/rule release process; no opaque auto-posting.

Performance and availability suitable for peak volumes, plus data retention, privacy and disaster-recovery controls.

# 9. Success measures and reporting cadence

| Measure | Definition | Baseline | Target | Owner / cadence |
| --- | --- | --- | --- | --- |
| Aged exceptions | Open count and value >30 days ÷ total open count/value | Validate Wk 2 | ≤1% of count and value; zero critical items | Finance Ops / daily, weekly executive |
| Auto-match rate | Eligible records matched without manual intervention ÷ eligible records | Validate Wk 3 | ≥85% pilot; ≥95% by M12 | Finance Data / daily |
| Refund leakage | Confirmed erroneous, duplicate or fraudulent refund loss ÷ total refunded value | Validate M1 | ≤0.10%* and downward trend | Payments Risk / weekly |
| Refund service | Low-risk refunds submitted and confirmed within 24 hours ÷ low-risk refunds | Validate Wk 2 | ≥95% | Customer Service / daily |
| Settlement timeliness | Seller payments bank-confirmed by contractual due date ÷ due payments | Validate Wk 2 | ≥98% M6; ≥99% M12 | Treasury Ops / daily |
| Vendor complaints | Settlement complaints per 10,000 seller payments | Validate M1 | Reduce ≥50% by M9 | Vendor Ops / monthly |
| Close duration | Calendar days from period end to controlled close sign-off | 12 days | ≤7 M6; ≤5 M12 | Controller / monthly |
| Control execution | Key control instances completed on time with evidence ÷ due instances | Validate M1 | ≥98%; 100% critical controls | Control owners / monthly |
| Bank-change assurance | Changes independently verified before activation ÷ total changes | Validate Wk 1 | 100% | Master Data / per event |
| Access hygiene | Quarterly access reviews completed; critical SoD conflicts unresolved | Validate M1 | 100% complete; zero overdue critical conflicts | CISO / quarterly |

*Provisional risk-appetite threshold to be confirmed after baseline and peer/economic analysis.

## 9.1 Dashboard rules

Report both count and monetary value; a low count can conceal a high-value exposure.

Segment by gateway, bank, currency, seller cohort, age, root cause and system source.

Show definitions, source, refresh time and reconciliation status on every KPI.

Distinguish leading indicators (CTK completeness, failed interfaces, control completion) from outcomes (loss, complaints, close duration).

Escalate target breaches with a named corrective action and due date, rather than presenting red status without ownership.

# 10. Benefits case and dependencies

## 10.1 Benefit categories

Loss avoidance: prevented duplicate invoices, refund leakage and payment diversion.

Working-capital and cash visibility: faster identification of gateway receivables, reversals and failed settlements.

Productivity: less manual matching, email chasing, journal correction and vendor query handling.

Close acceleration: earlier issue detection, controlled suspense and evidence-ready reconciliations.

Trust: accurate status communication and predictable seller/refund timelines.

Assurance: stronger segregation, access evidence, audit trails and control testing.

## 10.2 Quantification model

Finance should calculate annual benefit as: avoided confirmed losses + recovered leakage + hours removed × fully loaded cost + avoided late-payment/chargeback costs + value of accelerated close and cash visibility. Deduct software, integration, support, change-management and incremental control costs. Present conservative, expected and upside scenarios. Benefits should be recognised only when supported by baseline and post-change evidence.

## 10.3 Critical dependencies

Reliable API/file access to gateway settlement detail and bank acknowledgements.

Executive authority to assign cross-functional ownership and retire shadow spreadsheets.

Vendor-master remediation capacity and secure independent contact information.

Technology capacity for CTK propagation, event schemas, logging and resilient interfaces.

Training and operational readiness so case queues, approvals and escalation are used consistently.

# 11. Conclusion

SwiftCart should approve a process-and-data-led transformation with phased automation. The immediate objective is not to purchase software; it is to create a controlled transaction chain in which every event can be identified, owned, evidenced and resolved. Once the CTK, master data, status definitions, exception SLAs and access controls are stable, automation can deliver high match rates without compromising auditability.

This design resolves the apparent tension between stronger controls and customer speed. Clean, low-risk transactions move faster through straight-through rules, while exceptions receive targeted review and explicit escalation. The same approach improves vendor confidence by replacing ambiguous ‘processed’ messages with bank-confirmed settlement status. Progress should be judged by aged-item reduction, verified payment timeliness, refund integrity, shorter close and sustained control execution—not by software deployment alone.

# Appendix A. Information required to validate the business case

| Data set | Minimum fields / cut | Purpose | Owner |
| --- | --- | --- | --- |
| Transactions | 12 months by order, gateway, amount, currency, status, timestamps, CTK/source IDs | Volumes, match patterns, peak load and failure rates | Technology / Payments |
| Settlement detail | Gateway batches, fees, refunds, chargebacks, bank credits/debits and value dates | Gross-to-net reconciliation and timing analysis | Treasury |
| Exceptions | Count/value, age, category, root cause, owner, touches and outcome | Backlog risk and productivity baseline | Finance Operations |
| Refunds | Request, approval, reason, amount, customer/order, gateway result, bank effect and confirmed loss | Leakage, service time and control design | Customer Service / Risk |
| Vendor payments | Contract due date, instruction date, bank confirmation, return, complaint and vendor cohort | On-time payment and confidence baseline | Vendor Operations |
| Invoices | Vendor, invoice number/date/amount, PO/contract, match result, duplicate recovery | Duplicate-loss and prevention baseline | Accounts Payable |
| Master changes | Old/new values, requester, approver, callback evidence, activation and first payment | Bank-change control testing | Vendor Master Data |
| Access | Roles, privileges, last login, conflicts, approvals and recertification | Least privilege and SoD remediation | Information Security |
| Close effort | Calendar, staff hours, manual journals, reconciliations and late adjustments | Close and productivity benefit | Controllership |

# Appendix B. Detailed RACI

A = Accountable, R = Responsible, C = Consulted, I = Informed

| Activity | CFO | Controller | Finance Ops | Technology | Customer Service | Vendor / Logistics Ops | InfoSec | Internal Audit |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme governance | A | R | C | C | I | I | C | I |
| CTK and data model | I | A | R | R | C | C | C | I |
| Daily reconciliation | I | A | R | C | I | I | I | I |
| Exception SLA | I | A | R | C | R | R | I | I |
| Refund controls | I | C | C | C | A/R | I | C | I |
| Vendor bank changes | I | A | R | C | I | R | C | I |
| Access controls | I | C | C | R | I | I | A/R | I |
| Platform implementation | I | A | R | R | C | C | C | I |
| Control assurance | I | A | R | C | C | C | C | R |
| Benefit validation | A | R | R | C | C | C | I | C |

# Appendix C. Report-writing approach and references

This analytical report follows the uploaded guidance by defining purpose and audience, separating facts from interpretations, using a skimmable hierarchy, maintaining concise professional language, presenting decision-relevant visuals, and ending in specific ownership, milestones and measures. It avoids unsupported precision and identifies the data needed to validate recommendations.

Unlocking Insights: The Power of Business Reports.

Elevating Impact: Crafting Superior Business Reports.

Business Report Types: A Comprehensive Guide.

The Hidden Costs of Poor Report Writing.

Mastering Business & Technical Report Writing.

Report Writing in the Modern Business Environment.

Case source: “Case 10: Reconciliation and Payment Controls in a Digital Commerce Business”, supplied in the assignment brief. No external operational data was used.